## Slide 1: Prelim Presentation
Aaron Dancer, Ernest Pallares, John Molina, Thanh Dang & Hieu Vy

## Slide 2: Specifications
Defining the product

## Slide 3: Base Specifications (Requirements)
5x5 grid, 4-in-a-row to win
Different colored stones representing each player
3 difficulties
PvP or PvC
First player picks who goes first
Player History
Registered player or play as guest
Notes: Ernest

## Slide 4: Consumer & Customer Interview
Customer Interview
Q: Does 5x5x4 mean 2D or 3D? A: The grid is 2D (5x5), 4-in-a-row to win
Q: Is history defined as play-by-play or user score? A: User score
Q: How many difficulty levels do there need to be? A: 3
Consumer Interview
Q: Should there be an undo option? A: Yes
Q: What platforms do you want to play the game on? A: Mobile and Computer
Q: Can I delete my registration information A: Yes
Q: Can I change my background? A: Sure
Q: Can it be played offline? A: Yes
Notes: Wayne

## Slide 5: Revised Specifications
Base Specifications
5x5 grid, 4-in-a-row to win
Different colored stones representing each player
3 difficulties
PvP or PvC
First player picks who goes first
Player History
Registered player or play as guest
Additional Specifications
Undo button
Playable on computers (Windows, OS X) and mobile platforms (iOS, Android)
Ability to delete user registration information
UI Customization (background)
Notes: Ernest

## Slide 6: Project Management
Stepping Stones

## Slide 7: Communication
Face-to-face meetings Tuesdays after 5:45pm
SMS
Email
Trello
Documents shared via OneDrive, Google Drive, and Trello
Notes: Aaron

## Slide 8: Software Development Plan
Unified Process
Trello for task management & scheduling
Git for version control
Notes: John

## Slide 9: Roles & Responsibilities
Aaron Dancer – Team Lead, Graphic Design, UI & UX
Ernest Pallares – SQA, Project Manager
John Molina – Software Secretary, Interpersonal Control
Thanh Dang – Programmer, Treasurer, CenterPoint
Hieu Vy - Programmer
Notes: John

## Slide 10: Risk Management Plan
2-person fallback for roles and responsibilities
Redundant file storage, local & online
Inspections, Walkthroughs, Checks and Balances
Notes: Hieu

## Slide 11: Design & UX
Beautiful and Simple

## Slide 12
The Obvious
Growth
Simplicity
Notes: Aaron

## Slide 13
The UI & UX
Simple
Dynamic & Responsive – Fits all screens (within reason)
Customizable
Background highlights changes with player turn
Notes: Aaron

## Slide 14: Misc. Logistics
Whatever we didn’t say already

## Slide 15: Deployment Plan
Google Play, Aptoide, Amazon for Android
App Store for iOS & OS X (Mac)
Website for Windows & OS X
Notes: Hieu

## Slide 16: Planned Release Dates
Beta: November 4, 2014
RTM: December 4, 2014
Notes: Wayne